ITB # 15-9751-3CE

INVITATION TO BID

DIGESTER WASTE GAS PIPE RELOCATION

PROJECT NO. 1001/00735

Sealed bids for construction of DIGESTER WASTE GAS PIPE RELOCATION PROJECT NO. 1001/00735 in accordance with the conditions, specifications, and instructions below and on the attached sheets or drawings hereto, if any, will be received no later than 3:00 p.m., local prevailing time March 31, 2015 and will be opened and publicly read aloud on April 1, 2015 at 3:00 p.m. at the same location.  Sealed bids should be delivered as follows:

IN PERSON OR SPECIAL COURIER		U. S. POSTAL SERVICE

County of Henrico					County of Henrico

Department of Finance					Department of Finance

Purchasing Office					P O Box 90775

1590 E. Parham Road					Henrico VA 23273-0775

Henrico VA 23228

The project consists of:

#### The Contractor shall perform all work required for such construction in accordance with the Contract Documents and subject to the terms and conditions of the Contract, complete and ready for use. Contract for all Work shall include, but not limited to, select demolition of the existing digester waste gas piping, and furnishing and installing a new digester waste gas piping and accessories to connect with the existing flare as listed below.

#### Demolition shall include the digester waste gas piping as shown on the Drawings within the Digester Pent House, and lower levels of the Digester Complex. All work within the Digester Complex shall be considered to be within a NFPA 820 classified space for gas handling equipment, as described on Drawings E21 – Hazardous Locations Plan.

#### Contractor shall furnish and install new digester waste gas piping from the Digester Pent House, across the pent house roof and across the Digester Complex roof, to the existing digester waste gas flares. Digester waste gas piping shall be supported on pipe supports as shown on the drawings and reconnected with existing digester waste gas piping on either end (pent house and flares). The contractor shall furnish and supply all materials and equipment for the digester gas condensate pad including condensate/sediment trap, automatic drip trap, concrete containment area and associated wire, conduit, and drain piping.

Pursuant to Henrico County Code Section 16-43, the Board of Supervisors shall be the awarding authority when the contract amount is over $100,000.  Otherwise, the award will be made by the Purchasing Director.

A non-mandatory pre-bid conference will be held at 10:00 a.m., March 17, 2015, at the Training Room within the Administration Building of the Water Reclamation Facility, 9101 WRVA Road, Henrico, Virginia 23231, to review the scope of work and clarify any aspect of the work that may be in question. Attendance to this conference is not mandatory but strongly recommended. A site visit will be held immediately following the meeting. This will be the only opportunity to visit the site. Direct any questions concerning the Project Manual or Drawings, in writing, to Laurissa Cubbage P.E., Hazen and Sawyer, lcubbage@hazenandsawyer.com.

To qualify, all bids shall be submitted using the Bid Form furnished by the Department of Public Utilities, a copy of which is bound in the Project Manual; incomplete or segregated bids will not be accepted.  Work included in this contract shall be substantially completed within 180 calendar days from the date of the Notice to Proceed, and it shall be completed and ready for final payment within 210 calendar days from the date of the Notice to Proceed.

Beginning on March 11, 2015, Bid Documents consisting of Contract Drawings and Project Manuals may be obtained by visiting the Henrico County Electronic Documents Web portal at www.ebidexchange.com/henrico. Options are provided for downloading a complete set of documents or selected files from this web portal. The Contract Drawings and Project Manuals are provided in PDF Format, which may be shared electronically with your subcontractors, employees, and suppliers. The failure or omission of any bidder to download, receive or examine any form, instrument, addendum or other documents, or to acquaint itself with conditions existing at the site(s), shall in no way relieve any bidder from any obligations with respect to its bid or to the contract.

Time is of the essence, and all bids received after the appointed hour for submission, whether by mail or otherwise, will be returned unopened. The time clock stamp in the Purchasing Office shall determine the time of receipt. Bidders are responsible for ensuring that Purchasing Office personnel stamp their bids by the deadline indicated.

Bids must be accompanied by either a cashier’s check or certified check or bidder’s bond, (AIA 310,.2010 edition)), in the amount of 5 percent of the bid amount and made payable to the County of Henrico, Virginia.

A bid may not be modified, withdrawn or cancelled by the bidder after the time and date designated for the receipt of bids and for 91 days thereafter except as provided by Section 2.2-4330.

Envelopes containing bids shall be sealed and marked in the lower left-hand corner with the bid request number, goods or services sought, hour and due date of the bid and the bidder’s Virginia contractor registration number.

If a contract is awarded, a separate performance bond and a payment bond (AIA Document A312 (2010 edition)), for 100% of the contract amount, including any additions and/or deductions, shall be provided by the successful bidder.

The Owner reserves the right to waive informalities and/or reject all bids.  In accordance with Va. Code, Section 2.2-4319, the Owner shall not reject all bids solely to avoid awarding a contract to a particular responsive and responsible bidder.

The Bidder must be a registered contractor in the Commonwealth of Virginia in accordance with Title 54.1 Chapter 11 of the Code of Virginia, as amended, at the time of the submission, and shall possess a Virginia Contractor’s License Class A.  The Bidder shall have bid and completed projects of comparable nature, size, complexity and construction cost.  The Bidder should submit with its bid a completed AIA Document A305, Contractor’s Qualifications Statement, which shall document how the applicable projects meet or exceed the size, complexity, and nature of this project, and includes details of the management staff and self performed activities associated with the referenced projects.  Only those projects which the Bidder performed the work as the General Contractor should be included in the AIA Document A305.  Bidders are not required to submit AIA Document A305, Contractor’s Qualification Statement if they have submitted on within the last twelve (12) months as of the date of his bid.

# Text boxes

COMMONWEALTH OF VIRGINIA

###### COUNTY OF HENRICO

CECELIA H. STOWE, CPPO, C.P. M.

PURCHASING DIRECTOR

DEPARTMENT OF FINANCE