IMPORTANT NOTIFICATION:

The Purchasing Office has moved to a new location. The new address is 8600 Staples Mill Road, Henrico VA  23228.  The Office is located near the intersection of Staples Mill Road and Parham Road in Henrico County, VA

Bidders/Offerors who elect to deliver their IFB’s/RFP’s in person or by special courier are encouraged to allow extra time to assure timely receipt of documents.  Call (804) 501-5691 for further information.

ITB # 16-1122-1CE

INVITATION TO BID

Adams, Chamberlayne, Glen Allen, & Skipwith

Elementary Schools – Bathroom Improvements

Sealed bids for Adams, Chamberlayne, Glen Allen and Skipwith Elementary School – Bathroom Improvements, Henrico Virginia in accordance with the conditions, specifications, and instructions below and on the attached sheets hereto, will be received no later than 3:00 p.m., local prevailing time February 16, 2016 and will be opened and publicly read aloud on February 17, 2016 at 3:00 p.m., Sealed bids should be delivered as follows:

IN PERSON OR SPECIAL COURIER	U.S. POSTAL SERVICE

County of Henrico	County of Henrico

Department of Finance	Department of Finance

Purchasing Division                                   OR	Purchasing Division

8600 Staples Mill Road   ( NEW ADDRESS	P O Box 90775

Henrico VA  23228-2360

The Work includes repairs and alternations of existing bathroom spaces in the following four schools as indicated in the Contract Documents:

- Adams Elementary School, 600 S. Laburnum Avenue, Henrico, VA 23223

- Chamberlayne Elementary School, 8200 St. Charles Road, Henrico, VA 23227

- Glen Allen Elementary School, 11101 Mill Road, Glen Allen, VA 20360

- Skipwith Elementary School, 2401 Skipwith Road, Henrico, VA 23294

Pursuant to Henrico County Code Section 16-43, the County School Board of Henrico County shall be the awarding authority.

Contractor work hours:

During the summer, non-instructional days (from June 20, 2016 to August 26, 2016): The Contractor may work from 7:00am until 5:30pm, Mondays thru Thursdays. During these timeframes, weekend hours (Fridays thru Sundays) may be utilized but shall be approved by the Owner in advance. If weekend work is approved, the Contractor will be responsible for all labor costs incurred by the County at a rate of $30.00 per hour, as a result of work occurring during the specified weekend hours. These costs will be paid directly to Henrico County Public Schools for reimbursement of the payroll costs incurred to have an Owner’s representative present during weekend work hours.

The project installation shall be substantially complete and certified by the Architect/Owner by August 15, 2016. Final Completion of all Work shall be completed by August 29, 2016.

Beginning on January 27, 2016, Bid Documents consisting of the Contract Drawings and the Project Manual may be obtained by visiting the Henrico County Electronic Document’s Web portal at www.ebidexchange.com/henrico  Options are provided for downloading a complete set of documents or selected files from this web portal.  The Contract Drawings and Project Manuals are provided in PDF Format, which may be shared electronically with your subcontractors, employees, and suppliers.  The failure or omission of any bidder to download, receive or examine any form, instrument, addendum or other documents, or to acquaint itself with conditions existing at the site(s), shall in no way relieve any bidder from any obligations with respect to its bid or to the contract

A non-mandatory pre-bid conference will be held at 2:30 PM. on February 2, 2016 starting at Adams Elementary School and will follow to Chamberlayne Elementary School to review the scope of work and clarify any aspects of the work that may be in question. The meeting will assemble inside the main office of each facility and all attendees will be required to sign in.  Site visits to the remaining two schools will be held at 2:30 PM on February 3, 2016 starting at Glen Allen Elementary School and completing at Skipwith Elementary School.

Direct any questions, concerning the Project Manual and Drawings in writing via fax or email to Mr. William Riggs of Moseley Architects; phone: (804) 794-7555; email: briggs@moseleyarchitects.com .

Time is of the essence, and all bids received after the appointed hour for submission, whether by mail or otherwise, will be returned unopened.  The time of receipt shall be determined by the time clock stamp in the Purchasing Office, Department of Finance. Bidders are responsible for insuring that their bid is stamped by Purchasing Office personnel.

Bids must be accompanied by either a cashier’s check or certified check or bidder’s bond (AIA 310) in the amount of 5 percent of the total bid amount and made payable to the County of Henrico, Virginia.

Envelopes containing bids shall be sealed and marked in the lower left-hand corner with the bid request number, goods or services sought, hour and due date of the bid and the bidder’s Virginia contractor registration number.

All bidders shall use the enclosed Bid Form in submitting their bid prices.

A bid may not be modified, withdrawn or cancelled by the bidder after the time and date designated for the receipt of bids and for 91 days thereafter except as provided by Section 2.2-4330, Procedure (ii), Chapter 7 of the Code of Virginia, as amended.

If a contract is awarded, a separate performance bond and a payment bond AIA Document A312 (2010) and as provided in the Project Manual for 100% of the contract amount shall be provided by the successful bidder.

The Owner reserves the right to waive informalities and/or reject all bids.  In accordance with Va. Code, Section 2.2-4319, the Owner shall not reject all bids solely to avoid awarding a contract to a particular responsive and responsible bidder.

The Bidder must be a registered contractor in the Commonwealth of Virginia in accordance with Title 54.1, Chapter 11 of the Code of Virginia, as amended, at the time of bid submission, and shall possess a Virginia Contractor’s License Class A. The Bidder shall have bid and completed projects of comparable nature, size, complexity and construction cost and include work experience in the installation of Service Lines in K12 public school facilities.  Bidder must be a factory authorized installer. The Bidder should submit with its bid a completed AIA Document A305, Contractor’s Qualifications Statement, which shall document how the applicable projects meet or exceeds the size, complexity, and nature of this project; and includes details of the management staff and self performed activities associated with the referenced projects. Only those projects which the Bidder performed the work as the General Contractor should be included in the AIA Document A305. Bidders are not required to submit AIA Document A305, Contractor’s Qualification Statement if they have submitted one within the last twelve (12) months as of the date of this bid.

Cecelia H. Stowe, CPPO, C.P.M.

Purchasing Director

Carolyn L. Efford, CPPB

Assistant Division Director

# Text boxes

COMMONWEALTH OF VIRGINIA

###### COUNTY OF HENRICO

DEPARTMENT OF FINANCE

CECELIA H. STOWE, CPPO, C.P.M.

PURCHASING DIRECTOR