HENRICO COUNTY DEPARTMENT OF PUBLIC UTILITIES

Williamsburg Park and West Broad Park Area Sanitary Sewer Rehabilitation (SH-15, Pt 1, Ph 2)

Enterprise Parkway and Broad Street Area Sanitary Sewer Rehabilitation (SH-15, Pt 1, Ph 1)

Whispering Pines and Commerce Acres Area Sanitary Sewer Rehabilitation (SH-15, Pt 2, Ph 2**)**

**Public Information Meeting**

January 9, 2018

**Purpose of the Project:**

* The purpose of these projects is to maintain the reliability of the sewer collection system by replacing or rehabilitating deteriorated sewer piping installed in the 1960s and early 1970s.
* The **Williamsburg Park and West Broad Park Area Sanitary Sewer Rehabilitation** project area is approximately bounded by Larkwood Road (north), Prestwick and Biscayne Road (east), Yardley Court (south), and Skipwith Road (west).
* The **Enterprise Parkway and Broad Street Area Sanitary Sewer Rehabilitation** project area is approximately bounded by Westland Shopping Center (north), West Broad Street (east), Wistar Street (south), and Biscayne Road/Prestwick Road (west).
* The **Whispering Pines and Commerce Acres Area Sanitary Sewer Rehabilitation** project area is approximately bounded by Sunnybrook Road (north), West Broad Street (east), Capehart Road (south), and Capehart Road/Biscayne Road (west).

**Scope of Work:**

* The **Williamsburg Park and West Broad Park Area Sanitary Sewer Rehabilitation** project will:
	+ - Rehabilitate approximately 7,650 linear feet of sanitary sewer pipe
		- Replace approximately 875 linear feet of sanitary sewer pipe
* The **Enterprise Parkway and Broad Street Area Sanitary Sewer Rehabilitation** project will:
	+ - Rehabilitate approximately 2,400 linear feet of sanitary sewer pipe
		- Replace approximately 5,100 linear feet of sanitary sewer pipe
		- A 108 linear feet jack and bore operation under West Broad Street
* The **Whispering Pines and Commerce Acres Area Sanitary Sewer Rehabilitation** project will:
	+ - Rehabilitate approximately 10,300 linear feet of sanitary sewer pipe
		- Replace approximately 1,900 linear feet of sanitary sewer pipe
* Replace/rehabilitate associated sanitary sewer service laterals
* Repave the area of the streets where “open cutting” is performed upon completion of the utility work.

**Construction Topics:**

* The construction contractor for **Williamsburg Park and West Broad Park Area Sanitary Sewer Rehabilitation**, Enviroscape, Inc., will start work the week of December 31, 2018 and will complete the work by November 2019, weather permitting.
* The construction contractor for **Enterprise Parkway and Broad Street Area** **Sanitary Sewer Rehabilitation**, Tidewater Utility Construction, Inc., will begin in January 2019 and will complete the work by February 2020, weather permitting.
* The **Whispering Pines and Commerce Acres Area Sanitary Sewer Rehabilitation** project is expected to be advertised for public bid by mid-2019 with construction anticipating to begin in late 2019. Additional information for the contractor and start and completion times of this project will be sent out in a future notification.
* Normal working hours will be 7 a.m. to 6 p.m., Monday thru Saturday. Typically, work will not occur on Sunday or County Holidays. Unless otherwise approved, lane closures on arterial and collector roads will be permitted only between 9:00 a.m. and 3:30 p.m
* If a street closure is needed, a detour with signs will be provided around the block. All lanes must be re-opened to traffic at the end of each workday
* Access to homes will be maintained for residents. When traveling in the area, everyone is urged to drive with caution while crews complete the work.

**Henrico County Contacts For This Project:**

Melvin Slough Community Liaison 501-7540

Randy Steinmark Inspector 349-2255

Victor Valenzuela Project Engineer 727-8727

Lee Maddox Construction Division Director 727-8730